BilliardsLadder Competition System

Technical Assessment Report

Document Version: 1.0  |  Date: April 15, 2026

Scope: Competition features readiness for beta testing

# 1. Executive Summary

This report provides a technical assessment of all competition-related features within the BilliardsLadder platform. The competition system encompasses individual ladder play, tournaments, team divisions, money games, challenges, and league standings. Each feature has been evaluated against three readiness categories: Beta-Ready, Near-Complete, and Not Yet Implemented. A prioritized implementation plan is provided at the end of this document.

# 2. Feature Readiness Assessment

## 2.1 Beta-Ready (Functional & Testable)

These features have working backend logic, frontend UI, database persistence, and can be tested by real users in a beta environment.

2.1.1 Individual Ladder System — Status: Complete

- Two-division system: "600+ Killers" (Elite) and "599 & Below Grinders" (Contenders)

- "Big Dog Throne" display for 9-foot table champions (650+ rating)

- Podium visualization for top 3 players

- Streak bonuses (+25 points for 3 consecutive wins)

- "King's Rule" — losing player drops 3-7 ladder positions

- Respect Points tracking and AI-assisted strategy analysis

2.1.2 Kelly Pool — Status: Complete

- Full game lifecycle: create, join, start, complete

- Entry fee system ($20 default) with ball assignment (pill draw simulation)

- Prize pool calculation and distribution

2.1.3 Quick Challenges & Matchmaking — Status: Complete

- Player-to-player challenge creation with Zod-validated input

- Smart matchmaking suggestions based on rating proximity

- Challenge time calculation, auto-approval settings, and fee configuration

2.1.4 Side Pots — Status: Complete

- Side pot creation, resolution, and dispute handling with 12-hour dispute window

- Immediate credit distribution to winners via wallet ledger

- Premium subscription gating for high-stakes pots (over $300)

2.1.5 Tournament Entry & Bracket Management — Status: Complete (Single Elimination)

- Tournament creation with configurable format and Stripe-integrated entry fees

- Waitlist system for tournaments at capacity

- Single elimination bracket generation

- OCR photo scanning (Tesseract.js) for automated score entry

- Champion poster generation and Calcutta (player auction) bidding system

2.1.6 Challenge Calendar — Status: Complete

- Visual calendar display for upcoming challenges and events

## 2.2 Near-Complete (70-90% Done)

These features have significant implementation but contain gaps — typically mocked data, incomplete backend wiring, or missing validation flows.

2.2.1 Escrow Challenges — ~75% Complete

- Working: Stripe PaymentIntent integration for holding stakes; challenge creation with escrow deposit

- Missing: getEscrowChallenges() returns hardcoded mock data instead of database queries

- Missing: getEscrowChallengeStats() returns fabricated statistics

- Missing: No escrow release/refund flow after match completion

2.2.2 Double Elimination Tournaments — ~70% Complete

- Working: buildDoubleElim() generates winners and losers bracket structures; format toggle in UI

- Missing: Losers bracket progression described as "stubbed" in code comments

- Missing: Grand finals and reset bracket logic not implemented

2.2.3 Match Result Confirmation — ~60% Complete

- Working: Either player can report a match result; results persist and update standings

- Missing: No opponent confirmation/verification step before results lock

- Missing: No dispute mechanism or time-based auto-confirmation

2.2.4 Money Games — ~65% Complete

- Working: Game types (straight-lag, rail-first, progressive); join/start state management

- Missing: No payout/settlement logic; no wallet/ledger integration for automatic payouts

2.2.5 Sportsmanship / Vote-Out System — ~50% Complete

- Working: Attitude voting UI with role-weighted votes (operator 2x, player 1x, spectator 0.5x)

- Missing: Uses MOCK_SESSION with hardcoded IDs instead of real auth context

- Missing: No backend enforcement of vote outcomes

## 2.3 Not Yet Implemented (Scaffolding Only)

These features have schema definitions, route stubs, or UI shells but lack functional backend logic and real data.

2.3.1 League / Hall Standings — Mock Data Only

- All four endpoints (standings, seasons, stats, upcoming matches) return hardcoded static arrays

- No database queries — controller is 109 lines of fabricated data

- Required: Create league tables, replace controllers with real queries, implement season lifecycle

2.3.2 Team Competition (Hall-vs-Hall, City, State) — Mock Data / Scaffolding

- Frontend uses mockTeams array with hardcoded team data

- Backend team routes focus on Stripe Connect onboarding rather than competition logic

- Required: Team CRUD, roster management, team challenge system, inter-hall standings

2.3.3 Dedicated Ladder Rankings API — Not Implemented

- Rankings computed entirely client-side by sorting player data from /api/players

- No server-side ranking calculation or official ladder position persistence

- Required: Create /api/ladder/standings endpoint with server-side ranking algorithm

# 3. Implementation Plan — Priority Order

Phase 1: Critical Path (Required for Beta Launch)

| Priority | Task | Effort | Dependencies |
| --- | --- | --- | --- |
| P1 | Match Result Confirmation Flow — opponent verification, 24hr auto-confirm, dispute mechanism | 3-4 days | None |
| P2 | Escrow Challenges — Replace mock data with DB queries; add escrow release/refund on match completion | 2-3 days | P1 |
| P3 | Dedicated Ladder Rankings API — Server-side ranking endpoint to prevent inconsistencies | 1-2 days | None |
| P4 | Sportsmanship System — Replace MOCK_SESSION with real authenticated user context | 1 day | None |

Phase 2: Core Competition Features

| Priority | Task | Effort | Dependencies |
| --- | --- | --- | --- |
| P5 | League Standings — Replace mock data with real DB queries; aggregate from match history | 3-4 days | P3 |
| P6 | Double Elimination — Complete losers bracket, grand finals, reset bracket logic | 2-3 days | None |
| P7 | Money Games — Add payout/settlement flow and wallet/ledger integration | 2-3 days | None |

Phase 3: Team & League System

| Priority | Task | Effort | Dependencies |
| --- | --- | --- | --- |
| P8 | Team CRUD & Roster Management — Replace mockTeams with real API-backed team system | 3-4 days | None |
| P9 | Team Challenge System — Team-vs-team challenge flow (create, accept, schedule, score) | 3-4 days | P8 |
| P10 | Inter-Hall League — Wire team results into league standings; city/state tier progression | 2-3 days | P5, P8, P9 |

Phase 4: Polish & Edge Cases

| Priority | Task | Effort | Dependencies |
| --- | --- | --- | --- |
| P11 | Escrow Dispute Resolution — Dispute flow specific to escrow challenges | 2 days | P2 |
| P12 | Money Game Frontend — Expand UI for game management and result entry | 1-2 days | P7 |
| P13 | Tournament Season Championships — Connect season data to scheduling and Added Money Fund | 2-3 days | P5, P6 |

# 4. Total Estimated Effort

| Phase | Tasks | Duration |
| --- | --- | --- |
| Phase 1 — Critical Path | P1-P4 | 7-10 days |
| Phase 2 — Core Competition | P5-P7 | 7-10 days |
| Phase 3 — Team & League | P8-P10 | 8-11 days |
| Phase 4 — Polish | P11-P13 | 5-7 days |
| TOTAL | 13 tasks | 27-38 days |

# 5. Risk Factors

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Client-side ranking inconsistency | Players see different positions on different devices | P3 (dedicated ranking API) |
| Match disputes without confirmation | Players lose trust; incorrect standings | P1 (match confirmation) is highest priority |
| Escrow funds stuck without release | Real money locked in Stripe with no resolution | P2 must precede any real-money beta |
| Mock data in production | Users see fake halls/stats | P4 and P5 replace all mock data sources |
| Team system blocks league | League standings depend on team data that doesn't exist | Phase 3 must be sequential |

# 6. Recommendation

For a minimum viable beta, complete Phase 1 (P1-P4). This ensures that the core individual competition loop — challenge, play, report, verify, rank — works end-to-end with real data and proper validation. Phases 2-4 can be released incrementally as the beta progresses.

Report generated by BilliardsLadder Engineering — April 15, 2026